Team Page — Change List

Team 27 · Grand Prix Ticketing Redesign · Sprint 1, Week 2

Julius Ross (Developer 2)  ·  Card T9  ·  4 hours

1. What this is

The team page still uses the default boilerplate styling while the login and landing pages use the Grand Prix look. This lists what needs changing so it can be scheduled. No code this week — the list is the deliverable.

2. What looks different

| What | What it should be | Priority | Est. |
| --- | --- | --- | --- |
| Card background is white | Dark asphalt tokens, same as the login page | High | 15 min |
| Border is zinc-200 | border-white/10, as used on the auth pages | High | 5 min |
| Text is zinc-900 on white | White heading, zinc-400 body | High | 10 min |
| Page heading is plain | Add the green eyebrow line used on the auth pages | Low | 15 min |
| Five members in a three-column grid | Leaves an odd row on desktop — adjust columns | Low | 15 min |
| dark: variants still in the file | Auth pages are single-mode dark; tidy for consistency | Low | 15 min |

3. Edge cases

From the requirements document. Most are already handled or cheap to handle.

| Edge case | What we do | Est. |
| --- | --- | --- |
| Member has no photo | Waiting on some photos | 1 hr for proper sizing and rotation |
| Very long name | Let it wrap, do not truncate | 5 min |
| Very long blurb | Clamp to three lines | 10 min |
| Accented or non-Latin names | Check the initials helper handles them | 5 min |
| No members at all | Not possible for us — skip | 0 |

4. Rough total

About an hour and a half of work, most of it swapping colour classes. The colour changes are the ones worth doing — they are what makes the page look like the rest of the site. Everything marked Low can be skipped without anyone noticing.